3.4 QE Weekly Review
XXX
Feb. 12th 2012

---
Accomplishments
3.4 Release Test Plan
3.4 55% General Regression Testing based on plan
3.4 35% IP Clearance Functional Verification Testing
45 defects raised in above testing
10 XXX S1/S2 fixed but reproduced in 3.4 transferred to Bugzilla

---
Overall Status: Yellow
Component	Items	Status
SASSS	Items with functional impacts	35% testing is done, others are ongoing
	Items without functional impacts	Covered using general testing
BBBB	Based on editors and functional component, do functional verification testing	55% testing is done, others are ongoing
defects delivered	Defects delivered with more impact area than itself	Covered using general testing
New Features	new features listed in release note page	Utilize community volunteers to cover this part
Release test plan
QA main page
QA test case page
QA test result page
55% general testing
35% testing
Upcoming
 55% aa testing
 70% general testing
 High severity defects verification
 High severity defects review and follow up
Risks/Concerns
No test cases for regression testing
No automation testing can be used for regression testing
No solid non-IBM QE contributor in community now